STATEMENT OF WORK

Enterprise Resource Planning System - Implementation & Deployment

# 1. EXECUTIVE SUMMARY

This Statement of Work outlines the scope, timeline, and deliverables for the implementation of a comprehensive Enterprise Resource Planning (ERP) system. The project will transform business operations across Finance, Supply Chain, Human Resources, and Manufacturing divisions.

The implementation will take place over 8 months with a dedicated team of 12-15 professionals including business analysts, developers, QA engineers, and implementation specialists.

# 2. PROJECT OVERVIEW

## 2.1 Project Objectives

- Implement a modern, cloud-based ERP system to replace legacy systems

- Achieve 30% improvement in operational efficiency

- Enable real-time visibility across all business units

- Reduce data silos and improve decision-making capabilities

## 2.2 Business Context

The organization currently operates with fragmented systems across departments, leading to data inconsistencies, manual workarounds, and delays in financial close processes. The new ERP system will create a unified platform for all business operations.

# 3. SCOPE OF WORK

## 3.1 In-Scope Items

- System design and architecture

- Data migration from legacy systems

- Custom module development for HR and Supply Chain

- Integration with third-party logistics and payment systems

- User training and change management

- Production deployment and go-live support

## 3.2 Out-of-Scope Items

- Development of mobile applications (Phase 2)

- Advanced analytics and AI modules

- Hardware and infrastructure procurement

# 4. DELIVERABLES & MILESTONES

| Phase | Key Deliverables | Timeline |
| --- | --- | --- |
| Phase 1: Planning | Requirements documentation, System design, Risk assessment | Month 1-2 |
| Phase 2: Development | Custom code, Integrations, Data migration scripts | Month 3-5 |
| Phase 3: Testing | UAT execution, Bug fixes, Performance tuning | Month 6-7 |
| Phase 4: Deployment | Go-live, Training, Production support | Month 8 |

# 5. PROJECT TIMELINE

Project Duration: 8 months (September 2025 - April 2026)

Start Date: September 1, 2025

End Date: April 30, 2026

# 6. TEAM STRUCTURE & RESOURCES

Total Team Size: 12-15 FTE (Full-Time Equivalent)

Proposed Team Composition:

- Project Manager (1) - Overall project oversight

- Business Analysts (2) - Requirements gathering

- System Architects (2) - System design

- Developers (5) - Custom development

- QA Engineers (2) - Testing

- Data Specialist (1) - Data migration

- Training Specialist (1) - User training

# 7. BUDGET & INVESTMENT

Estimated Total Project Cost: $1,200,000 - $1,500,000 USD

- Professional Services: $800,000 - $950,000

- Software Licenses (Year 1): $250,000 - $350,000

- Training & Change Management: $75,000 - $100,000

- Infrastructure & Cloud Services: $75,000 - $100,000

# 8. IDENTIFIED RISKS

Risk 1: Data Quality Issues - Probability: Medium | Impact: High

Mitigation: Comprehensive data audit; cleansing scripts developed early

Risk 2: Resource Availability - Probability: Medium | Impact: Medium

Mitigation: Identify backup resources; flexible staffing

Risk 3: Integration Complexity - Probability: High | Impact: High

Mitigation: Early integration testing; vendor involvement; POC phase

# 9. DEPENDENCIES & ASSUMPTIONS

## 9.1 Critical Dependencies

- Timely business stakeholder involvement

- Access to legacy system data

- Third-party vendor API availability

- Cloud infrastructure provisioning

## 9.2 Key Assumptions

- Business requirements remain stable

- Budget availability

- Consistent resource allocation

# 10. APPROVAL & SIGN-OFF

Project Sponsor: _________________________     Date: __________

Project Manager: _________________________     Date: __________